## Slide 1: PeopleSoft Test Framework
PeopleSoft – Procure to Pay

## Slide 2: Phase 1 : Current Status for suite
Chart: Status by Unique Test Cases
| Accounts Payable | e-Procurement | Purchasing
Fail | 34 | 17 | 46
Pass | 7 | 18 | 15
Warning | 0 | 1 | 4

## Slide 3: Phase 1 : Plan

## Slide 4: Phase 2-Plan – Covering up gap time
The following 3 key functionalities were implemented during gap period and need to be automated
Implementation of Payment request & Credit Note for UK and Thailand- Starts in Sprint4 of PI09
DFA Workflow changes testing- Starts in Sprint4 of PI09
Sanction Screening Changes Testing- Starts in Sprint6 of PI09
By the end of PI09, we will be up to date with all the required test scripts added to the regression suite.

## Slide 5: Phase 3 : Progression Automation
All new test cases to be automated starting PI-9
Details pertaining to number of automated test cases and regression is to be included in the Test Summary Report (TSR) starting PI-9
TSR will be shared with Release Lead and PO for approval