## Slide 1: PeopleSoft Automation
Participants : Sameer Khanna, Kathy Kha, Sidhant Dayal, Vineet Wadwekar, Shivangi Tyagi, Venkat P, Karthik R, Sourav Mitra, Shyam Jha, Ramesh N, Navneet Jha, Bhanu M and Jatin P.

## Slide 2: Automation Status as on 9th Dec 2020
Focus Area | Regression Test Cases – Pre PPO |  |  | Test Cases Post PPO |  | On Going |  | Comment
 | Total | Verified / Working | Not Verified | Automatable | Automated | Progression Automation | Total | ETA
HCM | 250 | 250 | 0 | 50 | 50 | 5 | 305 | 
GL | 375 | 375 | 0 | 23 | 23 | 17 | 415 | 
AM | 238 | 238 | 0 | 0 | 0 | 0 | 238 | 
LA | 28 | 28 | 0 | 50 | 26 | 0 | 78 | New test cases were added to the list after confirmation from JE for 2 more countries. ETA: 24th Dec.
AP | 369 | 369 | 0 | 50 | 50 | 0 | 419 | 
Purchasing | 65 | 65 | 0 | 10 | 10 | 20 | 95 | 
E-Proc | 36 | 36 | 0 | 8 | 8 | 0 | 44 | 

## Slide 3: Execution Status as on 9th Dec 2020
Focus Area | Regression Test Cases |  |  |  |  |  |  |  | Comment
 | Total Regression test cases | Automated | Manual | Executed till 9th Dec | Pass | Fail | Not Executed | Defect Resolved | ETA
HCM | 305 | 305 | 0 | 270 | 250 | 20 | 35 | 0 | Batch execution is working as expected. Ready to be executed every sprint.
GL | 449 | 415 | 34 | 407 | 384 | 23 | 42 | 27 out of 29 | ETA : ST / regression by 15th Dec.
AM | 256 | 238 | 18 | 256 | 256 | 0 | 0 | 3 out of 3 | Completed.
LA | 78 | 54 | 0 | 54 | 54 | 0 | 24 | 0 | ETA : ST / regression by 24h Dec, added 2 more countries
AP | 445 | 419 | 26 | 363 | 307 | 56 | 82 | 0 | ETA :11th Dec. We are yet to run the batch for Vietnam and China.
Purchasing | 95 | 95 | 0 | 95 | 88 | 7 | 0 | 0 | ETA : 11th dec. Failed test cases will be re executed
E-Proc | 44 | 44 | 0 | 44 | 41 | 3 | 0 | 0 | ETA : 11th dec. Failed test cases will be re executed

## Slide 4: Execution Status graphical representation
Chart: 
| HCM | GL | AM | LA | AP | Purchasing | E-Proc
Total Regression test cases | 305 | 449 | 256 | 78 | 445 | 95 | 44
Automated | 305 | 415 | 238 | 54 | 419 | 95 | 44
Manual | 0 | 34 | 18 | 0 | 26 | 0 | 0
Executed | 270 | 412 | 256 | 54 | 363 | 95 | 44
Pass | 250 | 389 | 256 | 54 | 307 | 88 | 41
Fail | 20 | 23 | 0 | 0 | 56 | 7 | 3
Not Executed | 35 | 37 | 0 | 24 | 82 | 0 | 0
Defect Raised | 0 | 19 | 3 | 0 | 0 | 0 | 0

## Slide 5: Execution Status – Automation, as on 9th Dec 2020
Focus Area | Regression Test Cases |  |  |  |  |  | Comment
 | Automated Regression test cases | Executed till 9th Dec 2020 | Pass | Fail | Not Executed | Defect Resolved | ETA
HCM | 305 | 270 | 250 | 20 | 35 | 0 | Batch execution is working as expected. Ready to be executed every sprint.
GL | 415 | 378 | 355 | 23 | 37 | 18 out of 20 | ETA : ST / regression by 15th Dec.
AM | 238 | 238 | 238 | 0 | 0 | 3 out 3 | ETA : ST / regression by 11th Dec.
LA | 78 | 54 | 54 | 0 | 24 | 0 | ETA : ST / regression by 24h Dec, added 2 more countries
AP | 419 | 337 | 281 | 56 | 82 | 0 | ETA :11th Dec. We are yet to run the batch for Vietnam and China.
Purchasing | 95 | 95 | 88 | 7 | 0 | 0 | ETA : 11th dec. Failed test cases will be re executed.
E-Proc | 44 | 44 | 41 | 3 | 0 | 0 | ETA : 11th dec. Failed test cases will be re executed

## Slide 6: Execution Status – Manual, as on 9th Dec 2020
Focus Area | Regression Test Cases |  |  |  |  |  | Comment
 | Manual Regression test cases | Executed till 9th Dec | Pass | Fail | Not Executed | Defect Resolved | ETA
HCM | 0 | 0 | 0 | 0 | 0 | 0 | N/A
GL | 34 | 29 | 29 | 0 | 5 | 9 out of 9 | ETA : ST / regression by 20th Feb.
AM | 18 | 18 | 18 | 0 | 0 | 0 | N/A
LA | 0 | 0 | 0 | 0 | 0 | 0 | N/A
AP | 26 | 26 | 26 | 0 | 0 | 0 | Completed
Purchasing | 0 | 0 | 0 | 0 | 0 | 0 | N/A
E-Proc | 0 | 0 | 0 | 0 | 0 | 0 | N/A

## Slide 7: On – Going Tracking
Initiative Name | Current Status | Confluence link
Implementation of good practices. Draft V1. | Document available in confluence page | https://confluence.service.anz/display/CEE/ANZ+TEST+FRAME+WORK
Module for maintaining login credentials | Working as expected | https://confluence.service.anz/display/CEE/ANZ+TEST+FRAME+WORK
Test Case execution approach in Batch | Implemented for all | https://confluence.service.anz/display/CEE/ANZ+TEST+FRAME+WORK
Export / Import Excel approach for individual test case | Implemented for all | https://confluence.service.anz/display/CEE/ANZ+TEST+FRAME+WORK

## Slide 8: Blocker & Environment issue
Sl No | Backlog / Issue | Raised On | Assigned to | Status | Comment
1 | Environment issue . Defect Id – COFES- 461 SSL error while running PTF batch | 28th Oct | Madhav M | Open | Raised SR with Oracle, Madhav is following up.
2 | Environment issue . Defect Id – COFES- 579 Copy Journal Run Control Page stuck in Add Mode | 19th Nov 20 | Madhav M | Closed | 
3 | Environment issue . Defect Id – COFES- 580 Edit Journal Run Control Page is stuck in Add Mode | 19th Nov 20 | Madhav M | Closed | 
4 | Environment issue . Defect Id – COFES-582 Secondary Window popping as Main Window in CNFUSYS1 | 25th Nov 20 | Madhav M | Closed | 
5 | Environment issue . Defect Id – COFES-602 Page Getting Expired while trying to Create Journals - CNFUSYS1 | 30th Nov 20 | Madhav | Closed | 

## Slide 9: Automation Status as on 25th Nov 2020
Focus Area | Regression Test Cases – Pre PPO |  |  | Test Cases Post PPO |  | On Going |  | Comment
 | Total | Verified / Working | Not Verified | Automatable | Automated | Progression Automation | Total | ETA
HCM | 250 | 250 | 0 | 50 | 50 | 5 | 305 | 
GL | 375 | 375 | 0 | 23 | 23 | 17 | 415 | 
AM | 238 | 238 | 0 | 0 | 0 | 0 | 238 | 
LA | 28 | 28 | 0 | 0 | 0 | 0 | 28 | 
AP | 369 | 369 | 0 | 50 | 50 | 0 | 419 | 
Purchasing | 65 | 65 | 0 | 10 | 10 | 20 | 95 | 
E-Proc | 36 | 36 | 0 | 8 | 2 | 0 | 44 | This will be completed by the end of this week . Expecting to run another batch cycle with progression scenarios included.

## Slide 10: Execution Status as on 25th Nov 2020
Focus Area | Regression Test Cases |  |  |  |  |  |  |  | Comment
 | Total Regression test cases | Automated | Manual | Executed till 25th Nov | Pass | Fail | Not Executed | Defect Resolved | ETA
HCM | 305 | 305 | 0 | 38 | 31 | 7 | 267 | 0 | ETA: First executed on 25 Nov through batch. Planning to execute all using batch by 2 Dec. Failures are being analyzed
GL | 449 | 415 | 34 | 361 | 277 | 84 | 88 | 17 out of 22 | ETA : ST / regression by 11th Dec.
AM | 256 | 238 | 18 | 222 | 222 | 0 | 34 | 3 out of 3 | ETA : ST / regression by 11th Dec.
LA | 28 | 28 | 0 | 23 | 23 | 0 | 5 | 0 | ETA : ST / regression by 11th Dec
AP | 445 | 419 | 26 | 149 | 125 | 24 | 296 | 0 | ETA : ST / regression by 11th Dec.
Purchasing | 95 | 95 | 0 | 34 | 30 | 4 | 61 | 0 | ETA : ST / regression by 11th Dec.
E-Proc | 44 | 44 | 0 | 38 | 35 | 3 | 6 | 0 | ETA : ST / regression by 11th Dec.